# Teknicon Website — Architecture Checklist

Every point from “Proposed Teknicon Website Information Architecture”, as it was given, with where the website stands today.

Status as of 29 September 2026.

How to read this:  DONE = on the website.   NOT DONE = missing or only partly done, with the reason.   Later update = changed afterwards by a WhatsApp comment or client request.

Summary: 100 points — 85 DONE, 15 NOT DONE (almost all waiting on information only Teknicon can supply).

# Recommended primary navigation

- Home | About Us | Services | Projects | Sectors | Insights | Contact Us

DONE — Same menu, same order, on every page.

# 1. Home

Purpose: Quickly establish credibility, expertise and a path to enquiry.

- Slideshow 1 Text: “We are Consulting Engineers and Project Managers”

DONE

  - Supporting message: We do multidisciplinary engineering, design, construction supervision and project management.

DONE

  - Calls to action (Two Buttons): Explore Our Services and Request a Consultation

DONE — Both buttons are on slide 1: “Explore Our Services” and “Contact Us”.

Later update: WhatsApp: “we would prefer ‘Contact us’” instead of “Request a Consultation” — applied everywhere (as “Contact Us”) on the site, including this button.

- Slideshow (2 to 3/4 max) Texts/Captions and photos: “Teknicon to provide…”

DONE — 3 slides in total. Captions for slides 2 and 3 written from the company profile — please approve the wording.

- Brief introduction to Teknicon with a linked button to “About us Page “or Foreword from CEO with a linked button to “Find Out More About Teknicon”

DONE — The introduction option, with the “Find out more about Teknicon” button. (A CEO foreword was not supplied.)

- Service highlights

DONE

  - Structural & Bridge Engineering

DONE

  - Civil Engineering & Infrastructure

DONE

  - Water, Dams & Tailings Storage Facilities

DONE

  - Project Management & Construction Supervision

NOT DONE — Not on the home page — the home page shows one row of three cards. It is one click away under “All services”.

Later update: Client request (23 Sep): show one row of three service cards on the home page. Please confirm: three cards, or all four as in this PDF?

- Featured projects

DONE

- Sectors served

DONE

- Why work with Teknicon / key differentiators

DONE

  - Tanzanian-owned local consultancy

DONE

  - ERB-registered consulting firm

DONE

  - Established since 2009

DONE — Written as “Established in 2009”.

  - Design-to-construction support

DONE

- Client and partner logos

NOT DONE — Partly. 11 client logos are shown. Logos for TRA, TIPER, MSD, TARURA, the ministries, the Judiciary and UDSM were not supplied — they are named in text instead.

- Contact / enquiry strip

DONE

# 2. About Us

Purpose: Build trust before a prospective client explores services or makes contact.

- Company Overview

DONE

  - Background, establishment, ownership, office location and professional positioning

DONE

- Vision, Mission & Values

NOT DONE — Partly. The Vision is shown. The company profile has no Mission and no Values — please send them.

  - Vision statement, quality-driven approach and core principles

DONE — Shown as the Vision, “Our objective” and four “Core principles”, all in the company profile’s own words.

- Leadership & Our Team

DONE — Shown as the organisation chart (positions only).

Later update: WhatsApp: “that is where the organisation chart comes into play since we will not be disclosing the staff team as individuals rather as positions.” — applied.

  - Board/management and key technical personnel

DONE — As positions on the organisation chart, per the WhatsApp update. No names are published.

  - Short biographies, qualifications, disciplines and experience

DONE — For the team as a whole (disciplines, core strengths, 7–34 years’ experience) — not per person, per the WhatsApp update.

- Quality, HSE & Compliance

NOT DONE — Partly. Quality and compliance are covered. There is no HSE policy in the company profile — please send one.

  - Quality assurance approach, design reviews, site inspections, coordination and compliance procedures

DONE

- Organisation Structure

DONE

  - Simplified, web-friendly organisation chart

DONE — One question: the chart in the profile shows four engineering groups but only three Heads of Department. Please confirm.

- Licences & Professional Memberships

DONE

  - ERB, ACET, BRELA, OSHA and other relevant registrations

DONE — All 10 registrations, by name. Registration numbers and expiry dates are not published on the site (kept private).

- Download Company Profile

DONE

  - Current PDF profile and any capability statement

DONE — Company profile PDF. (No capability statement was supplied.)

# 3. Services

Purpose: This should be the main capability menu, structured around what a client is hiring Teknicon to do.

- Engineering Design & Consultancy

DONE

  - Feasibility studies

DONE

  - Concept, preliminary and detailed design

DONE

  - Technical assessments and rehabilitation advice

DONE

  - Tender documentation and design coordination

DONE

- Structural & Bridge Engineering

DONE

  - Buildings and special structures

DONE

  - Reinforced concrete, steel, masonry and timber structures

DONE

  - Foundations and structural detailing

DONE

  - Bridge feasibility, design and supervision

DONE

  - Structural integrity assessments and remedial works

DONE

- Civil Engineering & Infrastructure

DONE

  - Roads, pavements, hardstands and external works

DONE

  - Drainage, flood protection and river protection

DONE

  - Water supply, sanitation and wastewater

DONE

  - Pipelines, pump stations and reservoirs

DONE

  - Survey and geotechnical investigation coordination

DONE

- Water, Dams & Mining Infrastructure

DONE — Named “Water, Dams & Tailings Storage Facilities” — the name this PDF uses on the Home and Projects pages — so the service has one name everywhere.

  - Water dams, weirs and reservoirs

DONE

  - Irrigation infrastructure

DONE

  - Tailings Storage Facilities (TSF)

DONE

  - Watercourse training and associated infrastructure

DONE

  - Design review, structural audits and construction supervision

DONE

- Project Management & Construction Supervision

DONE

  - Project planning, appraisal and implementation support

DONE

  - Contract administration

DONE

  - Tender evaluation and reporting

DONE

  - Site supervision, quality control and progress reporting

DONE

  - Payment certification, completion and defects-liability support

DONE

Each service page should follow one consistent format: overview, scope of work, typical deliverables, relevant sectors, selected related projects and a consultation call-to-action.

DONE — All five service pages follow this format, in this order.

Later update: WhatsApp: the consultation button reads “Contact Us” instead of “Request a Consultation” — applied.

# 4. Projects

Purpose: Demonstrate proven experience rather than simply listing past work.

- All Projects

DONE — 36 projects from the company profile.

Later update: WhatsApp: “when selecting projects to add to the webiste for starters adopt the ones you see fit from the company profile” — applied.

  - Filter by sector, service, location and project status where possible

NOT DONE — Partly. Sector, service and location filters work. Project status (completed / ongoing) is not in the company profile — please send it.

- Buildings & Facilities

DONE — 14 projects.

  - Commercial, industrial, residential, health, warehouse and institutional developments

DONE

- Transport & Urban Infrastructure

DONE — 12 projects.

  - Bridges, roads, terminals, hardstands, pedestrian infrastructure and related works

DONE

- Water, Dams & Tailings Storage Facilities

DONE — 10 projects.

  - Reservoirs, dams, irrigation, TSFs, river works and mining infrastructure

DONE

- Featured Project Case Studies

NOT DONE — Partly. Three priority projects are featured. Their stories are not in the company profile — see the next point.

  - A fuller page for priority projects, with challenge, scope, solution, project facts, images and outcome

NOT DONE — Scope, facts and images are there. The challenge, solution and outcome need a short conversation with Teknicon.

Each project page should include: client (where permission allows), location, year, services delivered, project value if publishable, gallery and related services.

NOT DONE — Partly. Done on all 36: location, services delivered, related services. Client: 32 of 36 (4 not named in the profile; permission to name clients not yet confirmed). Year: none in the profile. Value: 1 of 36 (only TRA ITA’s is in the profile). Gallery: 12 of 36.

# 5. Sectors

Purpose: Helps clients immediately recognise Teknicon’s relevance to their industry. This is different from Services: a service is what Teknicon does; a sector is who or what it serves.

- Buildings, Commercial & Residential

DONE

- Government & Public Infrastructure

DONE

- Health & Education Facilities

DONE

- Industrial, Manufacturing & Logistics

DONE

- Transport & Urban Development

DONE

- Water, Agriculture & Irrigation

DONE

- Mining & Extractives

DONE

# 6. Insights

Purpose: Positions Teknicon as a credible technical authority and gives the site fresh content for search visibility.

Note: Insights now has two versions for you to compare. Hover “Insights” in the menu → “Insights 1” is the page as amended on WhatsApp (the professional links); “Insights 2” is this document’s version (the three points below). Please tell us which to keep.

DONE — Both pages are on the preview site.

- News & Updates

DONE — On “Insights 2”, as a blog: four SAMPLE articles, each with its own page (New Luika TSF2, the Zimbili and Ulongoni bridges, how a design is reviewed, 2026 registrations). The facts come from your company profile; the dates are samples. Each is marked “Sample” — please send your own articles to replace them.

- Publications / Downloads

DONE — The company profile PDF — on both Insights pages.

- Career

DONE — On “Insights 2”: three SAMPLE job vacancies in your real departments (Structural and Bridges; Dams and Water; Civil and Highway), each with requirements, closing date and an “Apply” link to info@teknicon.co.tz. Marked “Sample” — please send your real openings and confirm where applications should go.

This section can be launched later if ongoing content publishing is not yet planned. It should not be added as an empty menu item.

DONE — Neither Insights page is empty.

Later update: WhatsApp: “We can add links from ERB, IET, OSHA Tanzania, TANROADS, TARURA, FIDIC, TBS” — all seven added, on “Insights 1”.

(WhatsApp, Josephat:) “Noted, but mara nyingi kwenye websites ‘insight’ menu huwa ni more of Media & Resources and Industry Trends / News …”

NOT DONE — The message was cut off — please send the full message. (“Insights 2” moves in this direction: news, publications and careers.)

# 7. Contact Us

- Office address, telephone/mobile, email and social media links

NOT DONE — Partly. Address, office telephone and email are there. No mobile number and no social media accounts were supplied.

- Google map – office location

DONE

- Enquiry form

NOT DONE — Partly. The form is built, but it is not yet connected to an inbox, so for now it asks visitors to email. We need to choose where enquiries go.

  - Name, organisation, email, phone, enquiry or comment and e.t.c

DONE — All of these, plus “Subject”.

- Working hours and social links

NOT DONE — Working hours and social media accounts are not in the company profile — please send them.

# Footer structure

- About Teknicon: short profile and company profile download

DONE

- Services: Main Teknicon capability areas

DONE

- Quick Links: About Us, Projects, Sectors, Contact

NOT DONE — Removed on purpose: every one of these links is already in the top menu, which stays on screen.

- Professional Credentials: selected registration and membership logos or accreditations and so forth

NOT DONE — Removed on purpose: registration details are treated as private company information. The memberships are still named on the About page.

- Contact Details: address, phone, email and social media links

NOT DONE — Partly. Address, phone and email are there. No social media accounts were supplied.

- Legal: Privacy Policy, Terms of Use, Copyright

DONE — Privacy Policy and Terms of Use are drafted and should be checked by Teknicon (ideally with legal advice).

# What we still need from Teknicon

- Home page: three service cards (23 Sep request) or all four (this PDF)?

- Approval of the wording on hero slides 2 and 3.

- Logos (and permission to use them) for public-sector clients: TRA, TIPER, MSD, TARURA, ministries, Judiciary, UDSM.

- Mission statement and Values.

- HSE (health, safety and environment) policy or statement.

- Organisation chart: is there a fourth Head of Department?

- For each project: the year, the status, and whether the contract value can be published.

- Permission to name clients on project pages, and the client for 4 projects.

- The challenge, solution and outcome for the three featured projects.

- The original, full-size files of your project photographs (the ones we have came out of the compressed profile PDF and look soft on large screens), or a drone shoot. Until then, hero slide 1 uses a licensed stock photograph.

- Office working hours, a mobile number and social media accounts.

- Insights: keep version 1 (links), version 2 (news · publications · career), or both? If version 2: your own articles and real job openings to replace the samples, where job applications should go, and the full text of Josephat’s message.

- Where the enquiry form should send messages (e.g. an email inbox via Formspree).

- A check of the drafted Privacy Policy and Terms of Use.